**Team Name: Sneakysoftware Member Name: Alexander Molodyh**

**Team Project Title: Elimination Framework**

**Sprint Number: 4 Dates for Sprint: April 16 – April 30**

**User Stories Team Project  *(18\*2 points for Sprint 1, otherwise 21\*2 points. Add rows as needed)***

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PBI ID | Task ID | User Story or Task Description | Effort | Completion Points |
| 221 |  | As a player I want my badges to be stored so that I can view them anytime I want | 21 | 21 |
| 221 | 224 | Figure out how to use Moq |  | 6 |
| 221 | 249 | Create Badge table and Badge, Player, Game Relation |  | 4 |
| 221 | 250 | Create Models and add references to Context class |  | 6 |
| 221 | 251 | Create Repository Pattern |  | 5 |
| 222 |  | As a player I want to earn elimination badges so I can have visual proof of my progress | 21 | 21 |
| 222 | 245 | Testing |  | 8 |
| 222 | 266 | Refactoring PlayersController |  | 6 |
| 222 | 267 | Create checks to see if player has won any elimination badges |  | 7 |
| Total Effort Points | | | | 42 |

**User Stories Individual Project  *(8\*2 points. Add rows as needed)***

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PBI ID | Task ID | User Story or Task Description | Effort | Completion Points |
| 171 |  | As a user I want a scrollable list of tasks that I have created so that I can quickly see what I already have | 8 | 8 |
|  | 238 | Create Task listview |  | 3 |
|  | 239 | Create Task listview adapter |  | 3 |
|  | 240 | Create Task listitem |  | 2 |
| 172 |  | As a user I want to be able to click on a previously created task to view/edit the parameters so that I don't have to create another task | 8 | 8 |
|  | 241 | Create edit Task view |  | 4 |
|  | 242 | Create Task update process |  | 4 |
| Total Effort Points | | | | 16 |

***Backlog Refinement and Grooming / Next Sprint Planning Score \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_(8 points)***

***Attach printout of the next Sprint backlog.*** If User Stories are added or removed by the Sprint Review meeting then you may not count them and will lose points. Adding a new Task or two is sometimes unavoidable, but adding or removing a lot will result in a loss of points. ***PLAN FOR YOUR SPRINTS BEFORE THEY BEGIN!***